**2019 Procurement in Excess of € 10m**

|  |
| --- |
| **Project Details** |
| Year: | 2019 |
| Parent Department: | Kerry County Council |
| Name of Contracting Body: | Housing Department |
| Name of Project/Description: | Housing Construction – Lohercannon |
| **Procurement Details** |
| Advertisement Date: | 30/08/2019 |
| Tender Advertised in: | OJEU - [Contract notice (TED (v209))](https://eur03.safelinks.protection.outlook.com/?url=https%3A%2F%2Firl.eu-supply.com%2Fctm%2FPublication%2FManagement%2FForm%2F219404&data=02%7C01%7Cjoan.brosnan%40kerrycoco.ie%7Cfb12476ccc3f4b8890ce08d84e516e97%7C67db9ee02439466dbe39cff05773e5a5%7C0%7C0%7C637345458935819284&sdata=hsxn%2BKAzQtNJSC91ruLZoMwl2yF3qK36543g2eeqrro%3D&reserved=0) via E-Tenders public procurement website |
| Awarded to: | Eamon Costello (Kerry) Ltd. |
| EU Contract Award Notice Date: | Contract award notice yet to be published – contract awarded 17/08/20 (will be publishing in the coming days) |
| Contract Price: | €10,689,488.00 (ex VAT) |
| **Progress** |
| Start Date: | 16/09/2020 |
| Expected Date of Completion per Contract: | 16/03/2022 |
| Spend in Year under Review: | €0 to date |
| Cumulative Spend to End of Year: | €0 to date |
| Projected Final Cost: | €10,689,488.00 (ex VAT) |
| Value of Contract Variations: | €0 to date |
| Date of Completion: | Expected 16/03/2022 |
| **Outputs** |
| Expected Output on Completion(E.G. XX kms of Road, No of units etc) | 61 No Social Housing units and all associated site services and access roads |
| Output Achieved to date(E.G. X kms of Roads, No of Units etc) | 0 |