2024 Procurement in Excess of € 10m

| Project Details |  |
| --- | --- |
| Year: | 2024 |
| Parent Department: | Kerry County Council |
| Name of Contracting Body: | Housing Department |
| Name of Project/Description: | Housing Construction – Lohercannon Phase 1 |
| Procurement Details |  |
| Advertisement Date: | 20/08/2019 |
| Tender Advertised in: | OJEU – Contract Notice (TED (v209)) via E-Tenders public procurement website |
| Awarded to: | Eamon Costello (Kerry) Ltd |
| EU Contract Award Notice Date: | Contract Award notice published on OJEU 06/09/20 |
| Contract Price: | €12,126,932.54 (incl. VAT) / €10,689,488.00 (ex VAT) |
| Progress |  |
| Start Date: | 16/09/2020 |
| Expected Date of Completion per Contract: | 09/11/2022 (substantial completion) |
| Spend in Year under Review (2024) | €208,976.82 (incl. VAT) |
| Cumulative Spend to End of Year (2024) | €12,810,242.68 (incl. VAT) |
| Actual Final Cost (incl. ex gratia payments) | €12,810,242.68 (incl. VAT) |
| Value of Contract Variations: | Total €683,310.16 (incl. VAT) made up of €65,299.74 (contract variations), €68,379.94 (ex gratia payment covid) & €549,630.48 (ex gratia payment inflation) |
| Date of Completion (actual) | 09/11/2022 (substantial completion) |
| Outputs |  |
| Expected Output on Completion (E.G. XX kms of Road, No of units etc) | 61 No Social Housing Units and all associated site services and access roads |
| Output Achieved to date (E.G. X kms of Roads, No of Units etc) | Scheme complete |