2025 Procurement in Excess of € 10m

| Project Details |  |
| --- | --- |
| Year: | 2025 |
| Parent Department: | Kerry County Council |
| Name of Contracting Body: | Housing Department |
| Name of Project/Description: | Housing Construction (Direct Build) –Chluian Uachtarach, Lohercannon Ph 2, Tralee, Co.Kerry |
| Procurement Details |  |
| Advertisement Date: | 19th December 2024 |
| Tender Advertised in: | OJEU – Contract Notice via E-Tenders public procurement website |
| Awarded to: | Eamon Costello (Kerry) Ltd |
| EU Contract Award Notice Date: | 21st August 2025 |
| Contract Price: | €27,270,370.95 ex V.A.T. |
| Progress |  |
| Start Date: | August 2025 |
| Expected Date of Completion per Contract: | October 2027 |
| Spend in Year under Review (2025) | €617,329 ex V.A.T. |
| Cumulative Spend to End of Year (2025) | €617,329 ex V.A.T. |
| Projected Final Cost: | €27,270,370.95 ex V.A.T. |
| Value of Contract Variations: |  |
| Date of Completion (estimated) | October 2027 |
| Outputs |  |
| Expected Output on Completion (E.G. XX kms of Road, No of units etc) | 89 No. Social Housing Units and all associated site works |
| Output Achieved to date (E.G. X kms of Roads, No of Units etc) | On Programme |